Rawspec
Proposed High-level Test Plan
Richard Elkins
2021-10-28 (v2)

---
Current State
- First stage in multiple production work flows for the production of science products for downstream processing and analysis.
- Current github repository: https://github.com/UCBerkeleySETI/rawspec
- 8 open Pull Requests as of 2021-10-26:
  - Some are drafts.
  - Feature enhancements
  - Unknown side effects (if any) on current base

---
Testing Development Plan
- Capture current (2021-10-26) version of the github repository.
- Testing scope:
  - File-to-file only (no IP streaming).
  - 1 polarization.
- Identify .raw files to be used as test case input with assistance from Matt Lebofsky.
- Generate baseline comparators associated with each .raw file test case:
  - Generate turbo_seti top hit table: .raw → .fil → .h5 → .dat → .tbl_data (top hit column values)
  - Generate Filterbank header information: .fil or .h5 → .tbl_info (header field values)
  - Discard .fil, .h5, and .dat artifacts.
  - Remaining comparator file types for each test case:
    - .raw – defines the test case
    - .tbl_hdr – a table representing the header information – details are TBD
    - .tbl_data – a table representing the turbo_seti top hits – details are TBD
- The test environment is now complete and ready for testing.

---
Testing Execution Plan
- For each test case (.raw file), follow this execution script:
  - Generate turbo_seti top hit table:
    - .raw → .h5 → .dat → .tbl_data
  - Generate Filterbank header information:
    - .h5 → .tbl_info
  - Compare .tbl_hdr file to that of the baseline.
  - Compare .tbl_data file to that of the baseline.
  - No news is good news.

---
Pull Requests (PRs)
- Should this PR be considered for merging (Y/N) ?
- If a PR is to be considered for merging, then do this first:
  - Install the latest (1) `blimpy` and (2) `turbo_seti` under the $HOME directory.
  - Git clone the PR’s rawspec github repository.
  - Execute `make` on the PR’s version of rawspec. Don’t install it globally.
  - Run all of the test cases with the PR’s version of rawspec.
  - If all went well, merge the PR.
- Now, the 8 open PRs can be safely evaluated.

---
Next Steps
- Evaluate the 8 outstanding Prs.
- Fork rawspec for FBH5 inclusion.